# 10-Phase Micro-Market Kiosk Installation Checklist

Survey, electrical, network, PCI-DSS, planogram, soft launch, and 30-day review

Use this checklist to install a kiosk-anchored micro-market (365 Retail Markets, AVI-SPL Three Square, Avanti, or comparable). Each phase has photo / sign-off deliverables; standards cite NEC 2023, PCI-DSS v4.0 (effective March 2024), and FDA Food Code 2022.

# Phase 1 — Site survey + scope finalization

☐  Kiosk footprint marked; clear floor space 30 inch × 48 inch verified per ADA Section 305.

☐  Cooler / freezer / ambient fixture floor plan finalized.

☐  Sign-off: host facility manager + operator install lead.

☐  Photos: 4 corners of room, ceiling, utility stubs, delivery path.

# Phase 2 — Electrical scope per NEC 2023

☐  Coolers — dedicated 120V/20A circuit each; NEMA 5-20R within 6 feet.

☐  Kiosk — dedicated 120V/15A on UPS battery backup.

☐  Licensed electrician + permit; load calculation documented.

☐  Sign-off: licensed electrician + AHJ inspection.

# Phase 3 — Network + data

☐  Wired ethernet drop at kiosk; static IP or DHCP reservation.

☐  Cellular failover signal ≥ -85 dBm verified.

☐  Kiosk VLAN segmented from corporate network.

☐  Sign-off: host IT lead + operator network engineer.

# Phase 4 — Cold-chain commissioning (FDA Food Code 2022)

☐  Each cooler holds ≤ 38°F for 24 hours empty before stocking.

☐  Temperature alerting configured: alert at > 41°F sustained > 30 minutes.

☐  Photo: temp log printout for each cooler.

# Phase 5 — PCI-DSS v4.0 confirmation

☐  Operator's current SAQ-C-VT or ROC on file.

☐  Tokenization verified — no PAN on kiosk.

☐  TLS 1.2+ enforced for kiosk-to-gateway.

☐  Sign-off: operator PCI lead + host security.

# Phase 6 — ADA + accessibility

☐  Kiosk reach range 15-48 inches per Section 308.

☐  Touchscreen audio output or paired mobile app accessibility (WCAG 2.1 AA).

☐  Photo: reach-range measurement.

# Phase 7 — Planogram + software configuration

☐  SKU catalog + pricing + tax rules loaded.

☐  Allergen labels per FALCPA on every SKU.

☐  Wellness SKU mix per host policy.

☐  Sign-off: operator merchandising lead.

# Phase 8 — HR + payroll deduction (if applicable)

☐  Employee badge sync tested.

☐  Privacy notice + opt-in/opt-out tested per CCPA/CPRA.

☐  Sign-off: host HR + payroll.

# Phase 9 — Soft launch

☐  Initial stock per planogram; cold-chain log started.

☐  Employee communications sent.

☐  Daily site visits by operator for 7 days; stockouts logged.

☐  Photo: stocked fixtures + signage.

# Phase 10 — 30-day review

☐  Per-SKU velocity report delivered.

☐  Planogram refresh — bottom-quartile dropped, top-quartile expanded.

☐  Refund-rate report < 2% of transactions.

☐  QBR cadence confirmed; action items + owner + due date.

☐  Sign-off: operator account manager + host facility manager.

This checklist is operational guidance; consult licensed trade professionals for jurisdiction-specific permit and code requirements.